## Slide 1
Alex Cognitive Architecture — Unified Roadmap
Notes: **One Alex, Multiple Platforms, Coherent Evolution**

## Slide 2
Metric | Target | Why It Matters
-------------------------- | ------------ | -----------------------------------------
**Time to intent** | < 20 seconds | Partnership fluency, not tool proficiency
**Context re-explanation** | Zero | Persistent memory working
**Relationship trust** | Growing | Calibrated reliance developing
**Mutual learning** | Visible | Both parties improving
Notes: *"The role of the engineer is changing fundamentally. You will spend less time writing syntax and debugging, and more time commanding the computer to execute complex intent."* — Sam Altman, January 2026

## Slide 3
Version | Focus | Paradigm Contribution | Status
------------- | ----------------------------------------- | --------------------------------- | ----------------------
v3.6.0-v3.9.0 | Dawn → Awareness | Foundation | ✅ Complete
v4.0.x | Trust (CAIR/CSR, Creative Latitude) | Relationship Trust | ✅ Complete
v4.1.0 | Skill Expansion (68 → 71 skills) | Capability Breadth | ✅ Complete
v4.2.x | UX Polish & Cross-Platform Sync | Friction Reduction | ✅ Complete
**v4.3.0** | **Architecture Robustness** | **Resilience** | ✅ Complete
**v5.0.0** | **Team Scaling (Global Knowledge)** | **Organizational Memory** | ✅ Complete
**v5.0.2** | **M365 Schema Polish (Quick Wins)** | **Platform Parity** | ✅ Complete
**v5.1.0** | **Platform Integration & API Excellence** | **Ecosystem Reach + API Mastery** | 📋 Planned (Q1-Q2 2026)
**v5.2.0** | **UX Excellence** | **Partnership Fluency** | 📋 Planned (Q2 2026)
**v5.3.0** | **Enterprise Readiness** | **Trust at Scale** | 📋 Planned (Q2 2026)

## Slide 4
Version | Focus | Paradigm Contribution | Status
**v5.5.0** | **Enterprise Systems Integration** | **Deep Orchestration** | 📋 Planned (Q3 2026)
**v6.0.0** | **Semantic Skill Graph** | **Emergent Intelligence** | 📋 Planned (2026+)

## Slide 5
Metric | Target
-------------------------- | ------------------------------------------------
**Stable API utilization** | 100% of identified improvements shipped
**Tool discoverability** | All 13 tools declared, tagged, and grouped
**Slash command UX** | `when` clauses + `sampleRequest` on all commands
**Skill precision** | ~15 niche skills moved to manual-only
**Onboarding** | Premium walkthrough guiding GK + TTS setup
**MCP server** | Standalone npm package published
**Semantic search** | PoC validates embedding approach on 3 failures
**VS Code community** | 2+ GitHub Discussions opened
**Time to intent** | < 20 seconds (from North Star)

## Slide 6
Tool Name | Tags
------------------------------ | ------------------------------------------
`alex_synapse_health` | `["cognitive", "health", "diagnostic"]`
`alex_memory_search` | `["cognitive", "search", "memory"]`
`alex_architecture_status` | `["cognitive", "diagnostic"]`
`alex_mcp_recommendations` | `["azure", "m365", "recommendations"]`
`alex_user_profile` | `["cognitive", "personalization"]`
`alex_self_actualization` | `["cognitive", "health", "meditation"]`
`alex_global_knowledge_search` | `["knowledge", "search", "cross-project"]`
`alex_save_insight` | `["knowledge", "learning"]`
`alex_promote_knowledge` | `["knowledge", "curation"]`
`alex_cloud_sync` | `["cloud", "sync", "knowledge"]`

## Slide 7
Tool Name | Tags
`alex_focus_context` | `["productivity", "session", "goals"]`
`alex_heir_validation` | `["quality", "validation", "publishing"]`
`alex_mcp_recommendations` | `["azure", "m365"]`

## Slide 8
Command | `when` Expression | Why
------------- | -------------------------------- | ------------------------------
`/m365` | `config.alex.m365.enabled` | Only show if M365 configured
`/exportm365` | `config.alex.m365.enabled` | Requires M365 export target
`/sync` | `alex.globalKnowledgeConfigured` | Only if GK repo exists
`/push` | `alex.globalKnowledgeConfigured` | Only if GK repo exists
`/pull` | `alex.globalKnowledgeConfigured` | Only if GK repo exists
`/azure` | `config.alex.azure.enabled` | Only if Azure features enabled
`/forget` | `alex.hasMemoryFiles` | Only if memory actually exists

## Slide 9
Command | sampleRequest
------------------ | ------------------------------------------------------
`/meditate` | `Consolidate today's learnings`
`/dream` | `Run neural maintenance on my architecture`
`/selfactualize` | `Deep assessment of my cognitive architecture`
`/learn` | `Teach me about React Server Components`
`/status` | `Show my architecture health`
`/azure` | `Deploy a Node.js app to Azure App Service`
`/m365` | `Create a Teams message extension`
`/profile` | `Show my learning preferences`
`/knowledge` | `Search for error handling patterns`
`/saveinsight` | `Save what I learned about caching`

## Slide 10
Command | sampleRequest
`/promote` | `Promote DK-react-patterns.md to global`
`/knowledgestatus` | `Show my global knowledge stats`
`/sync` | `Sync my global knowledge with GitHub`
`/push` | `Upload local knowledge to GitHub`
`/pull` | `Download knowledge from GitHub`
`/docs` | `Open architecture documentation`
`/session` | `Start a 25-minute focus session on API design`
`/goals` | `Show my learning goals and streaks`
`/exportm365` | `Export my architecture for M365 Copilot`
`/help` | `Show all Alex commands`
`/forget` | `Remove old project memories`
`/confidence` | `Explain confidence levels`
`/creative` | `Brainstorm feature ideas for my app`
`/verify` | `Walk me through verifying this architecture decision`

## Slide 11
**cognitive_architecture**: "What skills do I have?", "Summarize my last meditation", "How many synapses are healthy?", "When was my last dream?"
**azure_development**: "Set up CI/CD with Azure DevOps", "Configure Azure Key Vault", "Best practices for Azure Functions"
**m365_development**: "Build a declarative agent", "Connect to Microsoft Graph", "Deploy to Teams store"
**epistemic**: "Rate my trust in this code review", "What could go wrong with this approach?", "Help me think critically about this"

## Slide 12
Step 1: Welcome + identity explanation
Step 2: Initialize architecture (alex.initialize)
Step 3: First meditation
Step 4: Customize your profile (/profile)
Completion: alex.architectureInitialized context key
Step 1: Create GitHub repo
Step 2: Configure repo path in settings
Step 3: First sync
Step 4: Save first insight
Completion: alex.globalKnowledgeConfigured context key
Step 1: Explain TTS capability
Step 2: Configure voice settings
Step 3: Try a voice response
Completion: alex.ttsConfigured context key

## Slide 13
Current Name | New Name | Group
------------------------------ | ------------------------------------ | ---------
`alex_synapse_health` | `alex_cognitive_synapse_health` | cognitive
`alex_memory_search` | `alex_cognitive_memory_search` | cognitive
`alex_architecture_status` | `alex_cognitive_architecture_status` | cognitive
`alex_self_actualization` | `alex_cognitive_self_actualization` | cognitive
`alex_focus_context` | `alex_cognitive_focus_context` | cognitive
`alex_user_profile` | `alex_cognitive_user_profile` | cognitive
`alex_global_knowledge_search` | `alex_knowledge_search` | knowledge
`alex_save_insight` | `alex_knowledge_save_insight` | knowledge
`alex_promote_knowledge` | `alex_knowledge_promote` | knowledge
`alex_cloud_sync` | `alex_cloud_sync` | cloud

## Slide 14
Current Name | New Name | Group
`alex_heir_validation` | `alex_quality_heir_validation` | quality
`alex_mcp_recommendations` | `alex_platform_mcp_recommendations` | platform

## Slide 15
Task Label | Command | Group
-------------------- | -------------------- | -----
Alex: Meditate | `alex.meditate` | none
Alex: Dream | `alex.dream` | none
Alex: Self-Actualize | `alex.selfActualize` | none
Alex: Sync Knowledge | `alex.syncKnowledge` | none

## Slide 16
MCP Tool | Maps to
------------------ | ------------------------------
`memory_search` | `alex_memory_search` logic
`synapse_health` | `alex_synapse_health` logic
`knowledge_search` | `alex_global_knowledge_search`
`save_insight` | `alex_save_insight` logic

## Slide 17
**Dependency**: pptxgenjs (MIT, single dep: JSZip). npm install pptxgenjs in extension package.
**Generator script**: scripts/pptxgen-generator.js — CLI flags: --content, --slides, --output.
**Markdown parser**: # Heading → Title Slide, ## → Section, - bullet → content. Detect data → auto-suggest chart type.
**Template system**: Slide Masters for Alex branding (colors, fonts). Pre-built layouts: title, content, two-column, chart, comparison.
**Skill integration**: .github/skills/pptx-generation/ with SKILL.md + synapses.json. Connect to gamma-presentations, markdown-mermaid, data-visualization.
**Mermaid diagrams**: Mermaid markup → SVG (via Mermaid CLI) → addImage() as base64 data URI. PowerPoint 2019+/365 renders SVG natively — no rasterization needed.
**Data connectors**: Azure SQL via mssql package (supports Entra ID auth). Power BI semantic models via REST API (/datasets/{id}/executeQueries with DAX) or XMLA endpoint (Premium/PPU). Both return JSON → addChart() / addTable(). Critical for dashboard and metrics slides.
**Validated**: Two PPTX files successfully generated via Claude + PptxGenJS (2026-02-07).

## Slide 18
**D1 (GitHub Issue → Task)**: Use @octokit/rest or GitHub CLI. Parse issue labels → map to Alex skills. Create .github/episodic/task-from-issue-{number}.md.
**D2 (PR Review)**: Register as reviewCommentController. Access diff via vscode.workspace.openTextDocument. Need GitHub token scope repo.
**D3 (M365 Export)**: Generate declarative agent JSON from copilot-instructions.md + top skills. Format per M365 Copilot agent schema.
**D4 (M365 → GK Bridge)**: Parse M365 Copilot agent responses → extract learnings → alex_save_insight. Needs M365 API access.
**D5 (Configurable GK Repo)**: Add alex.globalKnowledge.repoPath setting. Currently hardcoded path logic in globalKnowledge.ts. Search for path resolution calls.
**D6 (Versioned Schema)**: Add "schemaVersion": "5.1.0" to all JSON files. Write migration functions in migrations/ folder. Run on Initialize.
**D7 (Generated Heir)**: Automate build-extension-package.ps1 → make it a VS Code task + GitHub Action. Template-based generation from Master .github/.

## Slide 19
**E1**: Draft GitHub Discussion for microsoft/vscode — "Persistent Memory for Chat Participants". Include Alex as case study. Reference chatParticipantAdditions proposed API.
**E2**: Draft Discussion — "Cross-Project Knowledge Transfer for AI Extensions". Reference Global Knowledge as working implementation.
**E3**: File Issue requesting chatContextProvider documentation. Currently undocumented in stable API surface but partially implemented.
**E4**: Create cognitive-extension-framework GitHub repo. Extract: memory file parser, synapse validator, global knowledge manager as reusable npm packages.

## Slide 20
Task | Owner | Effort | Priority | Description
------------------------------ | :----: | :----: | :--------: | ----------------------------------------
Microsoft Graph Integration | Heir | 1w | 🔥 Critical | Calendar, Mail, Presence, People API
Azure DevOps Connector | Heir | 1w | High | Work items, pipelines, repos, boards
Microsoft Fabric Integration | Heir | 1w | High | Lakehouse, notebooks, semantic models
Teams Channel Awareness | Heir | 3d | High | Post insights, respond in channels
Planner/To-Do Sync | Heir | 2d | Medium | Alex tasks ↔ Planner/To-Do bidirectional

## Slide 21
Task | Owner | Effort | Priority | Description
Power BI Connector | Heir | 3d | Medium | Query datasets, suggest visualizations
SharePoint Knowledge Mining | Heir | 1w | Medium | Extract insights from document libraries
Office Add-in (Word/Excel/PPT) | Heir | 2w | Medium | Alex sidebar in Office apps
Azure OpenAI Service Backend | Master | 1w | High | Enterprise-grade LLM hosting option
Entra ID Authentication | Master | 3d | Critical | SSO, conditional access, enterprise auth

## Slide 22
Task | Blocker | Last Checked
--------------------------------- | ------------------------------------- | :----------:
M365 Embedded Knowledge | Microsoft feature "not yet available" | 2026-02-05
Chat Prompt Files API | Proposed API, not stable | 2026-02-07
Worker Agents (v1.6) | Preview, not GA | 2026-02-05
Tool Sets contribution (`F2`) | Proposed API, closest to graduation | 2026-02-07
Tool progress (`F3`) | Proposed API `toolProgress` v1 | 2026-02-07
chatParticipantAdditions (`F4-6`) | Proposed API, large umbrella proposal | 2026-02-07

## Slide 23
Platform | Heir Status | Rationale
------------------------------ | :---------: | ---------------------------------------
**GitHub Copilot Workspace** | ⭐⭐⭐ Strong | Cloud IDE, natural VS Code extension
**Standalone Web/Mobile** | ⭐⭐ Medium | No platform exists yet; would be custom
**Claude/Anthropic Artifacts** | ⭐ Low | Different ecosystem, limited API
**Browser Extension** | ⭐⭐ Medium | Could run VS Code heir's cognitive core

## Slide 24
Version | Codename | Master | VS Code Heir | M365 Heir | Released
---------- | ----------------------- | ---------- | --------------- | ---------------- | -----------
3.4.3 | — | ✅ Stable | ✅ Published | — | Pre-Phoenix
3.5.x | Phoenix | ⚠️ Chaos | ⚠️ Broken | ✅ v1.6 deployed | Archived
3.6.0 | Dawn | ✅ Done | ✅ Published | ✅ Aligned | 2026-01-29
3.7.x | Foundation | ✅ Done | ✅ Published | ✅ Aligned | 2026-01-29
3.8.x | Expression | ✅ Done | ✅ Published | ✅ Aligned | 2026-01-30
3.9.0 | Awareness | ✅ Done | ✅ Published | ✅ Self-Awareness | 2026-01-30
4.0.x | Trust | ✅ Done | ✅ Published | ✅ v4.0 | 2026-01-31
4.1.0 | Skill Expansion | ✅ Done | ✅ Published | ✅ v4.0 | 2026-02-01
4.2.x | UX Polish | ✅ Done | ✅ Published | ✅ v4.0 | 2026-02-02
**4.2.12** | **Cognitive | **✅ Done** | **✅ Published** | **✅ v4.0** | **CURRENT**
Notes: For planned versions, see [📊 Quick Status](#-quick-status).

## Slide 25
Version | Codename | Master | VS Code Heir | M365 Heir | Released
 | Symbiosis** |  |  |  | 

## Slide 26
File | Changes
-------------------------------- | ----------------------------------------------------------
`src/chat/globalKnowledge.ts` | Added migration function, tag generation, category mapping
`src/chat/cloudSync.ts` | Calls migration before push and sync
`alex_docs/GK-MIGRATION-PLAN.md` | Design document
Notes: **Goal:** Normalize global knowledge data during cloud sync for improved quality

## Slide 27
Version | Codename | Key Features
------- | ---------- | ---------------------------------------------------------
v3.6.0 | Dawn | Stability, single source of truth, kill switch
v3.7.x | Foundation | Global knowledge, cloud sync, 50 skills
v3.8.0 | Expression | `/help`, `/forget`, `/confidence`, uncertainty language
v3.8.1 | UX Polish | GitHub Copilot branding, architecture-audit fix
v3.9.0 | Awareness | Self-correction, red flag detection, temporal uncertainty
Notes: **Summary:** Dawn → Awareness completed in ~2 days (vs 11 weeks planned) See [📜 Completed Versions Archive](#-completed-versions-archive) for detailed feature lists.

## Slide 28
# | Feature | Effort | Description
:---: | ------------------------- | :----: | -------------------------------
1 | Instructions major update | 2d | Full epistemic protocol embed
2 | Creative mode for emails | 1d | "Here's a draft approach..."
3 | Meeting prep verification | 1d | "Before the meeting, verify..."
Notes: **Goal:** CAIR/CSR framework, creative latitude, measurement **Status:** ✅ Complete (v4.0.0-v4.0.6 released)

## Slide 29
File | Size | Purpose
------------------------------------- | ---- | ------------------------------------------
`knowledge/alex-protocols.md` | ~4KB | Meditation, Dream, Focus Session protocols
`knowledge/skill-quick-reference.md` | ~5KB | All 15 embedded skills condensed
`knowledge/cognitive-architecture.md` | ~5KB | How Alex thinks and remembers
Notes: **Goal:** Package knowledge files with M365 agent for richer context

## Slide 30
Approach | Status | Notes
------------------------ | --------------- | ------------------------------------------
**OneDrive Agents** | ✅ **AVAILABLE** | Feb 2026 - .agent files, grounded AI!
**Community Agents** | ✅ **PREVIEW** | Jan 2026 - Q&A bot grounded in SharePoint!
**OneDrive "Mailbox"** | ✅ Possible now | Manual - user triggers M365 to check
**Worker Agents** (v1.6) | 🔜 Preview | Agent-to-agent within M365
**Interpreter Agent** | ✅ GA | Real-time translation, 9 languages
**EmbeddedKnowledge** | 🔜 Coming | May enable bidirectional M365 ↔ GK sync
**Copilot Agent API** | ❌ Doesn't exist | Would enable VS Code → M365 calls
**Power Automate** | ⚠️ Limited | Needs Premium, limited Copilot actions
**Copilot Memory** | 🔓 **UNLOCKED** | VS Code 1.109 - GitHub cloud sync
Notes: **Goal:** Enable VS Code ↔ M365 Alex communication **Breaking News!** Microsoft launched OneDrive Agents on Feb 5, 2026. This is a game-changer for M365 Alex. **Also New!** Microsoft launched Agents in Communities (public preview) in Teams January 2026. **See:** [VSCODE-1.109-IMPLEMENTATION-PLAN.md §Execution Modes](alex_docs/VSCODE-1.109-IMPLEMENTATION-PLAN.md) for full breakdown of Local/Background/Cloud modes.

## Slide 31
Provider | Auth Method | Use Case
------------- | --------------------- | ----------
Azure OpenAI | VS Code Azure auth | Enterprise
OpenAI Direct | SecretStorage API key | Personal
Notes: **Goal:** Bring M365's GraphicArt capability to VS Code

## Slide 32
# | Feature | Priority | Description
:---: | -------------------- | :------: | ---------------------------------
1 | ✅ Beta badge | Done | Clickable badge opens diagnostics
2 | Feedback button | Medium | Quick link to submit feedback
3 | Feature flags UI | Low | Toggle experimental features
4 | Beta changelog popup | Low | Show what's new in beta releases
Notes: **Goal:** Proactive, delightful user experience across all touchpoints

## Slide 33
Version | Task | Owner | Human | Alex | Status
------- | ----------------------------------------------- | :----: | :---: | :----: | :----:
v4.2.5 | Update engine to ^1.109.0 | Heir | 30m | ⚡ 5m | ✅
v4.2.5 | Consolidate 9 agents → 3 (Alex, Azure, M365) | Master | 2h | 🔄 20m | ✅
v4.2.5 | Create 6 slash command prompt files | Master | 1h | ⚡ 10m | ✅
v4.2.5 | Implement agent handoffs (Azure, M365) | Master | 1h | ⚡ 10m | ✅
v4.2.5 | Refactor dream to shared synapse-core.ts | Heir | 2h | ⏱️ 45m | ✅
v4.2.5 | Create dream CLI for terminal usage | Heir | 30m | ⚡ 10m | ✅
v4.2.5 | Document recommended settings | Master | 1h | 🔄 15m | ✅
v4.2.9 | Implement `chatSkills` contribution (54 | Heir | 4h | 🔄 30m | ✅
Notes: **References:** - [VSCODE-1.109-OPPORTUNITIES.md](alex_docs/VSCODE-1.109-OPPORTUNITIES.md) — Initial analysis - [VSCODE-1.109-HEIR-INSIGHTS.md](alex_docs/VSCODE-1.109-HEIR-INSIGHTS.md) — Consolidated heir insights **Effort columns:** Human = traditional estimate, Alex = AI-assisted estimate See [alex-effort-estimation skill](.github/skills/alex-effort-estimation/SKILL.md) for methodology **Full Implementation Plan:** [VSCODE-1.109-IMPLEMENTATION-PLAN.md](alex_docs/VSCODE-1.109-IMPLEMENTATION-PLAN.md) Includes 8 detailed use cases: Alex Meditation Agent, Bootstrap Learning with Subagents, TDD Workflow, Code Review with Epistemic Humility, Background Dream Processing, and more.

## Slide 34
Version | Task | Owner | Human | Alex | Status
 | skills) |  |  |  | 
v4.3.0 | Audit 74 skills for Agent Skills compatibility | Master | 4h | ⏱️ 45m | ⬜
v4.3.0 | **OneDrive Agent Export command** | Heir | 4h | 🔄 45m | ⬜
v4.3.0 | **Community Agent pilot (Teams)** | M365 | 2h | 🔄 30m | ⬜
v4.3.0+ | Agent orchestration prototype | Master | 8h | 📦 1.5h | ⬜
Future | Adopt Chat Prompt Files API | Heir | TBD | TBD | ⬜

## Slide 35
Update copilot-instructions.md version
Update relevant DK files
Update protocol triggers
Commit to root .github/
Run build script to generate .github/
Implement heir-specific features
Test all commands and tools
Package and publish
Update declarativeAgent.json instructions
Test all capabilities
Deploy to developer portal
Same prompt, both platforms
Verify personality consistency
Document any platform-specific behaviors

## Slide 36
Anti-Pattern | Why It Failed | New Approach
------------------------------- | ---------------------------------------- | --------------------------------------
Separate roadmaps per platform | Led to divergent identities | Unified roadmap
Platform as "version" | M365 was "v4.x" while VS Code was "v3.x" | Heirs inherit from Master
Two `.github/` folders | No source of truth | Root is canonical, extension generated
Sync scripts | Complexity, failures | Build script (one direction)
Independent feature development | Platforms diverged | Features designed for both

## Slide 37
Document | Purpose
-------------------------------------------------------------- | ----------------------------
[COMEBACK-PLAN.md](COMEBACK-PLAN.md) | v3.6.0 Dawn detailed tasks
[article/appropriate-reliance/](article/appropriate-reliance/) | Research foundation for v4.0
[platforms/vscode-extension/](platforms/vscode-extension/) | VS Code heir implementation
[platforms/m365-copilot/](platforms/m365-copilot/) | M365 heir implementation

## Slide 38
Verified copilot-instructions.md structure
All procedural memory (.instructions.md) functional
All episodic memory (.prompt.md) functional
Synapses validated
Rebuilt from root .github/
All 16 commands functional
Chat participant operational
Language model tools working
Audited declarativeAgent.json
Core personality intact
Capability list correct
Kill switch protection (v3.7.0)
Global knowledge base structure
OneDrive cloud sync
UX improvements (status bar, welcome view)
M365 Confidence Protocol
Anti-hallucination patterns
50 skills integrated
Enhanced protocol-triggers.instructions.md with confidence triggers
Added "How to Say You're Uncertain" to alex-core.instructions.md
/help command
/forget command
/confidence command
Confidence prompting
Graph-powered confidence checking
Same confidence protocols
"Chat with GitHub Copilot" button with inline SVG icon
Primary button styling for visibility
Architecture-audit skill .github/ exclusion fix
Confident-but-wrong detection triggers
Graceful correction protocols
Temporal uncertainty handling
Awareness skill (#51)
Self-critique generation
Red flag phrase detection
Self-Awareness Protocols in declarativeAgent.json
Same correction patterns
Red Flag Detection: "I believe", "I think", "AFAIK"
Temporal Flags: "as of my knowledge cutoff"
Self-Critique: 3 reasons current understanding could be wrong
Graceful Correction: "You're right. I got that wrong."

## Slide 39
Factor | Current (v4.2) | Target (v5.0+)
------------------ | --------------------- | ---------------------------------
**Human Intent** | Bootstrap learning | Intent discovery workflows
**AI Capability** | 74 skills | Ecosystem-wide orchestration
**Shared Context** | Project memory | Organizational memory
**Friction** | 28 commands, 11 tools | Intent-first, interface-invisible
Notes: **A cognitive partner that knows you, grows with you, and helps you achieve things you couldn't alone—while you help Alex become more capable of helping others.**

## Slide 40
Document | Status
---------------------------------------------------------------------------------------------------------------------- | ---------------------------------
[ROADMAP-VSCODE-V4.0.md](ROADMAP-VSCODE-V4.0.md) | Kept for feature specs (detailed)
[archive/roadmaps/ROADMAP-VSCODE-V4.0-ORIGINAL.md](archive/roadmaps/ROADMAP-VSCODE-V4.0-ORIGINAL.md) | Original pre-revision
[archive/roadmaps/ROADMAP-M365-COPILOT-v3.5.1-COMPLETED.md](archive/roadmaps/ROADMAP-M365-COPILOT-v3.5.1-COMPLETED.md) | M365 deployment record
[ROADMAP-V5-PENTUNIUM.md](ROADMAP-V5-PENTUNIUM.md) | Future vision (post-v4.0)

## Slide 41
**Agent-agnostic**: Works with any MCP-compatible agent (Claude Desktop, Cursor, Windsurf, other IDEs)
**No extension dependency**: Users can access Alex's cognitive tools without installing the VS Code extension
**Cross-IDE consistency**: Same memory search and synapse tools available in all environments
**npx distribution**: Zero install friction — npx @alex-cognitive/mcp-server just works
**Composable**: Other MCP servers can chain with Alex's knowledge base